Meldrum Paths Group              Update Report for MDBCC Monthly Meeting    23 June 2022

Strimming of Paths

Barra Hill path,  and  the network of paths between Oldmeldrum Academy and Coutens have been strimmed in the summer months.

Community E-bike /Bike Scheme

The bikes continue to go out one hire.

The delivery of out container for a base/storage centre has been delayed we are hopeful that this will happen in September. It is a key element in progressing the project.

The 5th e-bike has been delayed, again we are hopeful it will arrive soon.

MMW   (Oldmeldrum/Daviot/Inverurie Active travel route)

Discussions continue.

Community Path Links

Daviot/Oldmeldrum/ Inverurie – see comment in MMW.

Oldmeldrum/Pitmedden/Undy/Tarves -    further discussions with land owners have been arranged for September.

Active travel route to Denwood from Oldmeldrum

Awaiting confirmation of meeting date – pending.

Hedge Trimming

The hedge on the path at the northside of Benview Gardens has been trimmed.

Route Publicity

The framework to produce a digital and hardcopy leaflet for waling and cycling has been decided. Group is meeting to progress this early September.

SCIO

Meldrum Paths Group have submitted an application for SCIO status -   awaiting feedback of acceptance.