Oldmeldrum Green Growing Space (OGGS)

Update Report for MDBCC Monthly Meeting  28 February 2023

Groundworks and Site Development

We are excited to report groundwork started on the site on Thursday 23 February.  The vegetation has been scraped off the allotment area and turf taken from the access roadway off Millburn Road.

This basic ground work done makes the area look like allotment (green growing space) area.    After the ground is ploughed, the sub-base and topcoat for the road will be laid. Only the first 5m off Millburn Road will be tarred.     Some vegetation and turf scrapings are to be used to build small mounds for Pumpkin growing.

Procurement - Items confirmed to date

Groundworks and roadway/carpark

Perimeter fencing and gates

Storage container

Storage Shed

Allotment sheds

Polytunnels   (Polycarbonate)

Solar water pumping system

Woodland Area

Maintenance work continued on 4 February to tidy fallen branches and trees, and pruning lower branches to allow light in to stimulate plant growth on the floor of the wood.

Various idea to encourage plant growth and wildlife are being considered.

A few trees have been uprooted with the recent storm which will be dealt with.

AGM

Our first AGM as Oldmeldrum Green Growing Space SCIO took place on Monday 13 February.